Deployment & Test Guide

Oracle Fusion Manufacturing RFP-Winning System  —  Agents hosted on Blueverse Foundry

# 1. Purpose and scope

This runbook takes the system from a fresh copy to a live deployment in which all seven agents are hosted on Blueverse Foundry. It covers local validation, hosting the agents in Blueverse, configuring and integration-testing the orchestrator against Blueverse, production deployment, and an acceptance sign-off. Follow the phases in order; each phase ends with a test gate that must pass before moving on.

# 2. Architecture recap

The orchestrator application runs the four-phase, seven-agent pipeline. Each agent is hosted on Blueverse; grounding data is reached only through governed tools, never the public internet.

Figure 1 — Production planes. The application is the orchestration layer; the agents and the MCP/RAG grounding live on Blueverse.

# 3. Prerequisites

| Item | Detail |
| --- | --- |
| Runtime | Python 3.10+ and pip on the host that runs the orchestrator app |
| Blueverse access | Foundry workspace (space) with permission to create agents and attach knowledge bases / MCP tools |
| Blueverse credentials | API base URL, bearer token, space name |
| Model | A reasoning model available in your space (e.g. GPT-5-mini) for each agent |
| Grounding data | Your real competitor profiles, win/loss history, Oracle capability docs and case studies |
| Server (prod) | A host able to run gunicorn behind HTTPS, with a secrets store |

# 4. Phase A — Local validation (gate before deploying)

Validate the build offline first. This needs no Blueverse credentials and confirms the pipeline, the prompts, and the tests are healthy.

pip install -r requirements.txt
cp .env.example .env            # PROVIDER_MODE stays 'local'
python -m pytest -q             # expect: 9 passed
python -m scripts.run_cli samples/sample_rfp.txt

Gate: all 9 tests pass and the CLI prints a win probability, a decision, and a non-zero action count. Do not proceed until this passes.

# 5. Phase B — Host the seven agents in Blueverse

## 5.1 Choose a grounding option

Option A (default, matches the shipped code): keep the data/ knowledge base deployed alongside the app. The app performs retrieval locally and passes grounding context to each Blueverse agent. No Blueverse knowledge base setup is required.

Option B (Blueverse-native, recommended for production): upload your documents as a Blueverse RAG knowledge base or expose them through an MCP tool, and attach the relevant tool to each data-hungry agent. Grounding then happens inside Blueverse. Choose this once your corpus is stable.

## 5.2 Create the agents

- In your Blueverse space, create one Standalone agent per row in the table below, selecting your reasoning model.

- If using Option B, attach the listed grounding tool (RAG knowledge base or MCP tool) to each agent.

- You do NOT need to paste the prompts into Blueverse — the application sends the full system+task prompt as the query (see prompts/prompts.py). Keep the agent's own system prompt minimal.

- Open each agent, run it once, and copy its flowId. Copy the space name once.

## 5.3 Agent configuration map

| Agent (create in Blueverse) | Grounding tool to attach (Option B) | App env var for flowId | Phase |
| --- | --- | --- | --- |
| RFP Understanding | none (reads RFP text) | FLOW_RFP_UNDERSTANDING | 1 |
| Oracle MFG Capability | Oracle capability RAG | FLOW_ORACLE_CAPABILITY | 2 |
| Competitor Intelligence | Competitor profiles RAG | FLOW_COMPETITOR_INTEL | 2 |
| Battlecard Generator | Case studies RAG | FLOW_BATTLECARD | 3 |
| Positioning & Messaging | Case studies + win/loss RAG | FLOW_POSITIONING | 3 |
| Go / No-Go | Win/Loss history (MCP/RAG) | FLOW_GO_NOGO | 3 |
| Recommendation & Outcomes | none (synthesises inputs) | FLOW_RECOMMENDATION | 4 |

Gate: seven agents exist in the space, each returns a response when tested in the Blueverse UI, and you have recorded the space name and all seven flowIds.

# 6. Phase C — Point the orchestrator at Blueverse

Edit .env on the app host. Switch the mode and fill in the credentials and the seven flowIds captured in Phase B.

PROVIDER_MODE=blueverse
BLUEVERSE_BASE_URL=https://<your-host>/api/v1/chat
BLUEVERSE_TOKEN=<bearer-token>
BLUEVERSE_SPACE_NAME=OR_Pythia_26
FLOW_RFP_UNDERSTANDING=<flowId>
FLOW_ORACLE_CAPABILITY=<flowId>
FLOW_COMPETITOR_INTEL=<flowId>
FLOW_BATTLECARD=<flowId>
FLOW_POSITIONING=<flowId>
FLOW_GO_NOGO=<flowId>
FLOW_RECOMMENDATION=<flowId>

| Variable | Notes |
| --- | --- |
| PROVIDER_MODE | Set to blueverse to call the hosted agents. |
| BLUEVERSE_TOKEN | Keep in a secrets store / environment, never in the repo. |
| FLOW_* | One flowId per agent, from Phase B 5.2 step 4. |
| BLUEVERSE_TIMEOUT / _MAX_RETRIES | Optional; defaults 120s and 3 retries with backoff. |

# 7. Phase D — Integration test against Blueverse

With PROVIDER_MODE=blueverse, confirm connectivity and a full grounded run.

# 1) connectivity
python -c "import config; print(config.PROVIDER_MODE)"   # blueverse
python run.py    # then in another shell:
curl http://127.0.0.1:5000/health                        # {"mode":"blueverse"}

      
# 2) full pipeline against the live agents
python -m scripts.run_cli samples/sample_rfp.txt

Expected: each agent returns valid JSON, the orchestrator completes all four phases, and Go/No-Go returns a probability and decision. Then repeat through the web app (upload an RFP, watch all seven agents reach 'done').

## 7.1 Troubleshooting

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| ProviderError: base_url/token not configured | Mode is blueverse but .env empty | Fill BLUEVERSE_* values; restart |
| 401 / 403 from Blueverse | Bad or expired token | Re-issue the bearer token |
| Agent output is raw JSON envelope, not parsed | Response key differs | Add the key to _extract() in core/llm_provider.py |
| One agent shows 'failed', others 'done' | That agent errored | By design — isolated; check outputs/<job>/<agent>.json |
| Ungrounded / generic answers | No tool attached (Option B) | Attach the RAG/MCP tool from 5.3, or use Option A |

# 8. Phase E — Production deployment

- Serve via a production WSGI server, not the Flask dev server:

pip install gunicorn
gunicorn -w 2 -b 0.0.0.0:8000 'app:create_app()'

- Place a reverse proxy (nginx) in front, terminate HTTPS, and add authentication (SSO or token) before the app.

- Load BLUEVERSE_TOKEN and FLASK_SECRET_KEY from a secrets vault / environment — never commit them.

- Set FLASK_SECRET_KEY to a strong random value; confirm debug is off (it is, outside local mode).

- Mount a persistent volume for outputs/ so run history survives restarts; ship logs to your monitoring stack.

- If using Option B, schedule the ingestion job (outside Blueverse) that refreshes the knowledge base from approved public sources.

# 9. Phase F — Acceptance test and sign-off

| Acceptance check | Expected | Pass/Fail |
| --- | --- | --- |
| Local test suite | 9 passed |  |
| All 7 agents created and reachable in Blueverse | Yes |  |
| /health returns mode=blueverse | Yes |  |
| Full pipeline completes on sample RFP (blueverse) | All 7 ok |  |
| Go/No-Go returns probability + decision + historical basis | Yes |  |
| Competitor agent output cites real grounded sources | Yes |  |
| One forced agent failure does not crash the run | Run completes |  |
| App served via gunicorn behind HTTPS with auth | Yes |  |
| Secrets loaded from vault, not repo | Yes |  |
| Outputs persisted and logs visible | Yes |  |

# 10. Operations

- Each run is saved under outputs/<job_id>/ as job.json plus per-agent .json/.txt — use these for audit and debugging.

- The Blueverse client retries with backoff (default 3); raise BLUEVERSE_MAX_RETRIES for flaky networks.

- To roll back to a safe demo at any time, set PROVIDER_MODE=local — the system runs fully offline.

- Refresh grounding data by updating data/ (Option A) or re-running ingestion into the Blueverse KB (Option B).

# Appendix A — Quick reference

| Path / command | Purpose |
| --- | --- |
| prompts/prompts.py | The seven agent prompts (system+task, JSON contracts) |
| core/llm_provider.py | Blueverse + Local providers; _extract() response parsing |
| agents/orchestrator.py | Four-phase pipeline, parallelism, failure isolation |
| data/ | Grounding knowledge base (replace with real data) |
| python -m pytest -q | Run the test suite |
| python -m scripts.run_cli <rfp> | Run the full pipeline from the CLI |
| bash scripts/smoke_test.sh | Tests + a sample run in one command |